Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 November 2025 |
| --- | --- |
| Team ID | NM2025TMID06828 |
| Project Name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an admin, I want to create test users for simulation. | 2 | High |
| Sprint-1 | Incident Assignment | USN-2 | As an admin, I can assign a test user (e.g., Kiran) to an incident. | 2 | High |
| Sprint-2 | Business Rule Creation | USN-3 | As a system admin, I want to create a rule that blocks deletion of assigned users. | 4 | High |
| Sprint-2 | Testing | USN-4 | As a tester, I should verify that deletion is blocked for assigned users. | 3 | High |
| Sprint-2 | Login | USN-5 | As a tester, I should verify that unassigned users can be deleted successfully. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 14 Oct 2025 | 19 Oct 2025 | 20 | 19 Oct 2025 |
| Sprint-2 | 20 | 6 Days | 20 Oct 2025 | 25 Oct 2025 | 20 | 25 Oct 2025 |
| Sprint-3 | 20 | 6 Days | 26 Oct 2025 | 31 Oct 2025 | 19 | 31 Oct 2025 |
| Sprint-4 | 20 | 6 Days | 01 Nov 2025 | 02 Nov 2025 | 20 | 02 Nov 2025 |

Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days) Total: 16 points over 9 days → Velocity = 1.78 points/day

Burndown Chart: A burndown chart is a graphical representation of work left to do versus time. It is often used in Agile methodologies like Scrum to monitor project progress and efficiency. The chart helps visualize how quickly the team is burning through user stories and tasks